Intants — Production Expansion Plan

**Status:** Planning document (v1, 2026-06-17) **Owner:** Intants engineering **Scope:** Evolving the current 1:1 voice-avatar interviewer into a production platform with candidate video, gaze-based proctoring, bulk hiring, multiple intake scenarios, and production-grade security.  This document describes **what we will build and why**. It does not contain final code. Each phase links back to the real services it touches so the work is traceable. Read alongside `HLD.md`, `LLD.md`, and `Final_stack.md`.

__________________________________________________

## 1. Where we are today (baseline)

The platform is a 1:1 voice-first AI interview system and it works end-to-end:

| Capability | Where it lives | State |
| --- | --- | --- |
| Real-time avatar interview (Tavus over LiveKit) | services/interview_core (app/worker/interview_worker.py) | ✅ Working |
| Voice pipeline (Sarvam STT/TTS, Silero VAD) | interview_core/app/speech/ | ✅ Working |
| Interviewer brain / question policy | interview_core/app/worker/interview_worker.py (_interviewer_instructions) | ✅ Working |
| Resume-grounded questions | resume text injected into the interviewer prompt | ✅ Working |
| Auth + users + consent (pluggable) | services/data_gateway | ✅ Working |
| Scoring + PDF scorecard | services/feedback_billing | ✅ Working (needs Gemini key) |
| Admin dashboard + analytics | services/admin_ops + web/src/pages/admin/ | ✅ Working |

Two things the current product does NOT have, and this plan adds:

No candidate video / camera. The candidate is audio-only; only the avatar

has a video track. There is no webcam capture, no candidate-side video, no true two-way "face-to-face" feel.

No proctoring / integrity signals. There is no detection of looking away,

absence, multiple faces, or tab-switching. Nothing prevents or flags malpractice.

Everything below is additive and env-swappable, consistent with the two-tier strategy in Final_stack.md.

__________________________________________________

## 2. Goals of this expansion

Candidate video + true 1:1 interaction — the candidate's webcam is live in

the session (shown to themselves, captured for proctoring), alongside the avatar. The session feels face-to-face.

Gaze / eye-movement proctoring — detect when the candidate looks away from

the screen, leaves the frame, has multiple faces present, or switches tabs. Produce an integrity score for human review.

Bulk hiring at scale — one or many companies running thousands of

interviews in a hiring drive, with invites, batches, and a recruiter console.

Multiple intake scenarios — off-campus single applicant, resume-driven

screening, and fully admin-managed campaigns — all on one engine.

Production security — the controls required before this touches real

candidate PII and biometric data at scale (DPDP Act 2023 + RFP NFRs).

__________________________________________________

## 3. A note on terminology — "eye tracking" vs what is actually feasible

This matters for credibility, especially with government buyers.

True retina / iris tracking (knowing the exact pixel a person is looking at)

requires infrared hardware (e.g. Tobii). It is not possible with a normal webcam. We will not claim it.

What is feasible and is what real proctoring products ship: webcam-based

gaze direction + head pose estimation (approximate "is the candidate looking at the screen or away"), plus face-presence, multi-face, and browser-event signals. This is ~80–90% reliable and runs free, in the browser.

We will frame the feature honestly as "AI-assisted integrity flagging for human review" — never "automatic cheating detection." False positives in an automated-reject system create legal and bias risk.

__________________________________________________

## 4. Phase A — Candidate video + true 1:1 interaction

Objective: the candidate's webcam is live in the interview session.

### What changes

Frontend (web/src/features/interview/): request camera permission

(today we only request mic), render the candidate's own video in a corner / side panel next to the avatar, and publish the camera track to the LiveKit room (LiveKit already carries our audio + avatar video, so the candidate video track is the same transport — no new infra).

Consent (data_gateway consent ledger): a **new DPDP consent type

video_capture** must be granted before the camera turns on. This is our first candidate-side video, so it needs its own explicit consent record.

Storage decision (cost + DPDP): by default **do NOT upload raw candidate

video** to our servers. Keep it client-side and ephemeral. Recording the full video is a separate, opt-in, consented feature (large storage + biometric data under DPDP §3(k)). For most use cases, only the *proctoring events* (Phase B) need to leave the browser, not the video itself.

### Effort

~2–3 days (frontend + consent type + a migration for the new consent type).

### Why this is first

Phase B (gaze) needs a camera stream to analyze. Phase A delivers the camera and the consent gate that Phase B builds on.

__________________________________________________

## 5. Phase B — Gaze tracking & proctoring pipeline

Objective: detect malpractice signals and produce a reviewable integrity score.

### 5.1 Detection — runs in the browser, not on our servers

Detection runs client-side in a Web Worker so it costs us no server compute and the raw video never leaves the candidate's machine (cheapest + safest for DPDP). The browser emits small events, not video frames.

| Signal | Method | Reliability |
| --- | --- | --- |
| Gaze direction / "looking away" | MediaPipe FaceLandmarker (head pose + eye landmarks) | ~80–85% |
| Face present / absent | Same model (face count = 0) | ~95% |
| Multiple faces in frame | Same model (face count > 1) | ~98% |
| Tab / window switch, focus loss | Browser visibilitychange + blur | ~99.9% |
| Copy / paste, fullscreen exit | Browser clipboard / fullscreen API | ~99.9% |
| Second voice / background speech | Reuse existing Silero VAD in interview_core | ~90% |

Recommended model stack (all free, browser-based):

MediaPipe Tasks (FaceLandmarker) — primary. 478 landmarks, head pose, eye

region. ~30ms/frame, no calibration. @mediapipe/tasks-vision.

MediaPipe Iris — optional add-on if we later want finer eye precision.

WebGazer.js — only if we want true on-screen gaze coordinates (needs a

~30s 9-point calibration; more UX friction). Not needed for v1.

A Python / server-side path (e.g. MediaPipe Python, OpenCV) is the **Tier-2

option if we ever move detection server-side for tamper-resistance — but that adds GPU/CPU cost per concurrent session and re-introduces the DPDP video- transit problem. Client-side first.**

Note on the CLAUDE.md "Python models" idea: gaze CAN be done with Python (MediaPipe Python), but doing it **server-side** means streaming each candidate's video to us — expensive at 10k concurrent and a DPDP liability. The browser (JS/WASM MediaPipe) is the right default; keep Python server-side detection as a Tier-2 tamper-resistance upgrade, gated on cost review.

### 5.2 Event flow & scoring

Web Worker runs inference every ~500ms.

It emits lightweight events: gaze_away_start/end, face_absent_start/end,

multiple_faces, tab_blur/focus, second_voice.

Events are batched and POSTed to a new endpoint in interview_core.

Events are stored against the session (new table — see 5.3).

At session end, a scorer computes an integrity score (0–100) from

time-in-flagged-states + event counts, plus a timeline.

The score + timeline surface in the admin dashboard drill-in

(web/src/pages/admin/AdminInterviewDetail.tsx) for human review.

### 5.3 New data model

integrity_events
  id            uuid pk
  session_id    uuid fk -> sessions(id) on delete cascade
  event_type    text      -- gaze_away | face_absent | multiple_faces | tab_blur | second_voice | ...
  started_at    timestamptz
  ended_at      timestamptz null   -- for ranged events
  metadata      jsonb              -- e.g. {"confidence": 0.7, "yaw_deg": 35}

sessions  (add columns)
  integrity_score   smallint null   -- 0-100, computed at session end
  proctoring_summary jsonb null      -- counts + total flagged seconds

One Alembic migration in data_gateway. interview_core already maps a partial sessions model; add the two columns there too (read path).

### 5.4 Effort

~5–7 days: Web Worker + MediaPipe integration (2), event API + schema (1), integrity scoring (1), admin timeline UI (1–2), consent + tests (1).

### 5.5 Honesty / fairness guardrails (do not skip)

Label everything "flag for review," never "cheating confirmed."

Calibrate thresholds; webcam gaze is noisy (glasses, lighting, dark skin tones,

disability). Document known limitations.

Make the candidate aware proctoring is active (consent + visible indicator).

### 5.6 Status — Phase B v1 SHIPPED (2026-06-19)

Built, tested, and live:

Client-side detection (browser, on-device): head-pose gaze (3D rotation

matrix), true eye-gaze (iris blendshapes), face-absent, multiple-faces, plus tab-switch / copy / paste / fullscreen-exit. Raw video never leaves the device — only events.

Ingestion API (POST /api/sessions/{id}/integrity-events, ownership-checked) +

integrity_events table + rolling integrity_score (0–100) + proctoring_summary.

Pure decision logic extracted to web/.../proctorLogic.ts (debounce state

machine, warning selection, gaze decision) with 13 Vitest unit tests; backend scoring + endpoint covered by 13 pytest tests.

Live candidate warnings (on-screen, ≥5s sustained) for face-absent /

looking-away / multiple-faces.

Admin integrity panel with score, per-type flags, and a **time-ordered

event timeline**. Disclaimer: "AI-assisted flagging for human review."

Defense-in-depth: per-event duration clamp (900s) so a client clock bug can't

blow up the score.

Deferred (by design — NOT in v1):

`second_voice` detection — robustly distinguishing a second/background

speaker needs speaker diarization (or careful echo handling so the avatar's own audio isn't misread). Shipping a false-positive-prone version would undermine the "advisory" stance, so it's deferred. The scorer already reserves a weight for it (forward-compatible). Note: multiple_faces already covers the *visible* helper case.

Web Worker for detection (currently main-thread at ~2 fps) — scaling polish.

Self-hosting the MediaPipe model (currently loads from Google's CDN).

Threshold calibration / optional candidate calibration step — current

thresholds are sensible defaults, tunable in one place (proctorLogic.ts / useProctoring.ts).

Proctoring data retention policy — fold integrity_events into the DPDP

retention/erasure job before production.

__________________________________________________

## 6. Phase C — Bulk hiring engine

Objective: support a company (or many) interviewing thousands of candidates in a hiring drive.

**Architectural reality check (decided 2026-06-16):** the chosen direction is **avatar-everywhere + fully-synchronous live** interviews. That is the most demanding and most expensive mode. At thousands of concurrent live avatar sessions we are bound by **Tavus/Simli vendor concurrency limits** (needs an enterprise quota, not the demo tier) and very likely exceed the **₹12/session cap** in `Final_stack.md`. This must be validated by `cfo-cost-watcher` + a real load test (the unused Locust scaffold, backlog B-029) **before** any government bid. Treat full-sync-avatar as the premium tier; consider voice-only or async for true mass screening if economics demand it.

### 6.1 New domain model — campaigns & batches

The current model is 1:1 (one user, one ad-hoc session). Bulk hiring needs a campaign concept owned by a company/recruiter:

companies
  id, name, ...                       -- the hiring org (or college)

campaigns
  id, company_id, job_id, name
  window_start, window_end            -- when candidates may interview
  settings jsonb                      -- avatar on/off, proctoring level, language, question count
  status                              -- draft | open | closed

campaign_invites
  id, campaign_id, candidate_email
  token                               -- unique magic-link token
  status                              -- invited | started | completed | expired
  session_id uuid null fk -> sessions

sessions  (add column)
  campaign_id uuid null fk -> campaigns(id)   -- null = self-serve / off-campus

### 6.2 New infrastructure — a real job queue

We have no job queue today (everything is synchronous FastAPI). Bulk needs one:

Recommended: Arq or Celery on the Upstash Redis we already run.

Queued jobs: send invites + reminder emails (Resend is in-stack), end-of-session

scoring, PDF generation, post-campaign report aggregation.

### 6.3 Worker pool & autoscaling

The interview_worker (LiveKit agent) becomes a horizontally-scaled pool.

Each live interview = one agent process. The pool size is capped by the avatar vendor concurrency quota.

On Tier-2 (AWS EKS Mumbai), this is an HPA-scaled deployment; on the demo tier

(Railway), it's manual replica scaling.

### 6.4 Recruiter console (new frontend area)

CSV / ATS upload of candidate lists → generates campaign_invites.

Live campaign dashboard: X invited / Y started / Z completed / avg score.

Bulk export of scorecards.

Lives alongside web/src/pages/admin/ (reuses the admin_ops analytics patterns).

### 6.5 Effort

~3–4 weeks (campaign model + migrations, job queue, invite flow + emails, recruiter console, worker autoscaling, load test).

__________________________________________________

## 7. Intake scenarios (one engine, several front doors)

All scenarios drive the same interview engine; they differ only in how a session is created and what context is attached.

| # | Scenario | How a session is created | Notes |
| --- | --- | --- | --- |
| 1 | Off-campus individual | Candidate self-registers, picks a role, starts | Today's flow. campaign_id = null. |
| 2 | Resume-driven | Candidate uploads resume → questions grounded in it | Already wired (resume_text → interviewer prompt). Future: resume↔JD fit score as a pre-gate. |
| 3 | Bulk / campaign | Recruiter invites via campaign; candidate clicks magic link | Phase C. campaign_id set; settings inherited from campaign. |
| 4 | Admin-managed | Admin creates jobs/JDs, configures campaigns, reviews results | admin_ops + recruiter console; admin role (see grant_admin.py). |

The key design principle: scenario = a thin layer over session creation, not a fork of the interview engine. This keeps one codebase for all markets.

__________________________________________________

## 8. Production security (required before real PII at scale)

Maps to DPDP Act 2023 + the RFP NFRs in HLD.md. Several items already exist; this lists what must be true for production.

### Already in place

Pluggable auth, JWT with issuer/audience validation, role-gated admin.

DPDP consent ledger, right-to-erasure pipeline, audit log, soft-delete + retention.

Secrets via env / Pydantic settings (no hardcoded secrets).

### Must add / harden for production

Biometric data governance (NEW, critical): camera + gaze data are

biometric under DPDP §3(k). Needs: explicit video_capture / proctoring consent types, a defined retention window, encryption at rest if any video is ever stored, and inclusion in the erasure pipeline.

India data residency: Tier-2 production = AWS Mumbai only (already the

plan). Tavus is US-hosted and demo-only — must be replaced by the custom RPM avatar (Tier-2) before a government deployment.

Rate limiting & abuse controls: invite-token brute-force protection,

per-IP and per-account limits (login limiter exists; extend to invites/sessions).

Transport & secrets: TLS everywhere, secrets in a manager (AWS Secrets

Manager on Tier-2), rotate the demo keys before production.

Proctoring fairness & transparency: documented accuracy limits, human-in-

the-loop review, candidate notification — to defend against bias/legal claims.

Tenant isolation (multi-company): campaign/company data must be scoped so

one company can never read another's candidates or results.

Sign-off gates: security-auditor review before any production deploy;

cfo-cost-watcher review of per-session cost before any L1 bid.

__________________________________________________

## 9. Recommended sequencing

| Order | Phase | Why | Rough effort |
| --- | --- | --- | --- |
| 1 | A — Candidate video | Unlocks B; small, high-impact | 2–3 days |
| 2 | B — Gaze proctoring | Biggest differentiator; self-contained | 5–7 days |
| 3 | C — Bulk engine | The scale story; largest build | 3–4 weeks |
| 4 | Security hardening | Continuous; gate before production | ongoing |

Phases A + B can ship on the current architecture without the bulk engine, so the proctoring story is demoable long before the scale work lands.

__________________________________________________

## 10. Open decisions to confirm before building

Record candidate video, or events-only? (Events-only = cheaper + DPDP-safe;

recording = stronger evidence but storage + biometric burden.)

Bulk mode economics: confirm avatar-everywhere full-sync is financially

viable at scale, or define a voice-only/async fallback for mass screening.

Proctoring strictness: advisory flags only (recommended) vs. hard auto-

actions (not recommended for v1).

Multi-company now or single-tenant first? (Affects whether we build the

companies table + tenant isolation in Phase C or defer it.)

__________________________________________________

*End of plan. Update this document as decisions are made; it is the source of truth for the expansion scope.*